PROJECT DEVELOPMENT UPDATE

PROGRESS REPORT &
SUMMARY OF ACCOMPLISHMENTS

Severino Perfume Web Application

Reporting period: July 1-August 8, 2026

Prepared by: Severino Web Application Development Team

Report status: Development progress update for submission

# Executive Summary

During the reporting period, the team strengthened the Severino perfume e-commerce platform from storefront interaction through production data services. Work centered on customer account onboarding, shopping and checkout behavior, administration and sales reporting, feedback and review handling, responsive interface improvements, and the migration of application data to PostgreSQL through Supabase.

| TEAM MEMBERS | ACTIVE WORKDAYS | ACTIVITY ENTRIES | CORE DATA TABLES |
| --- | --- | --- | --- |
| 4 | 13 | 47 | 9 |

# Major Accomplishments

- Established the PostgreSQL/Supabase data layer, including nine core relational tables, indexes, validation constraints, and migration utilities.

- Stabilized account creation, OTP/email verification, protected sessions, cart-to-checkout flow, order history, and cancellation behavior.

- Improved administrator workflows for products, customers, orders, feedback, featured content, sales summaries, and PDF report generation.

- Expanded customer engagement through reviews, feedback attachments, favorites, notifications, search, and adaptive scent recommendations.

- Refined the storefront and admin interface through responsive layouts, carousel improvements, skeleton loading, interaction animation, and visual consistency passes.

- Prepared production deployment settings for the React/Vite frontend, Express API, Render service, Cloudinary media handling, and Supabase database access.

CURRENT STATUS Core customer and administrator workflows are implemented and integrated. The remaining tracked work is to enforce exactly three featured-banner uploads, lock banner titles, validate required images, and confirm persistence after reload.

# Team Involved

The following members contributed within their assigned technical and design responsibilities.

| TEAM MEMBER | ASSIGNED ROLE | PRIMARY CONTRIBUTION SCOPE |
| --- | --- | --- |
| Andrew B. Limpiada Jr. | Backend and Database Manager | Backend, database, security, deployment |
| Uver V. Guevara | Frontend: Features and Functionalities Director | Customer and admin feature behavior |
| Oseas Joshua Ramiro | Frontend: Design Manager 1 | Primary interface design and visual hierarchy |
| Gian Madla | Frontend: Design Manager 2 | Responsive design, interaction polish, visual QA |

# Contribution Activity Overview

The contribution map summarizes documented team activity by workday. Darker cells indicate more team members with recorded outputs on that date.

Figure 1. Reconstructed team activity map for July 1-August 8, 2026.

| TEAM MEMBER | ROLE STREAM | DOCUMENTED ACTIVITIES |
| --- | --- | --- |
| Andrew B. Limpiada Jr. | Backend and Database Manager | 12 |
| Uver V. Guevara | Frontend: Features and Functionalities Director | 13 |
| Oseas Joshua Ramiro | Frontend: Design Manager 1 | 12 |
| Gian Madla | Frontend: Design Manager 2 | 10 |

Documentation basis: current repository history through August 8, 2026, implemented frontend/server modules, the PostgreSQL schema, and reconstructed work notes. The log is a progress record, not a one-to-one Git commit attribution report, and should be validated by the team before formal submission.

# Daily Contribution Log

Daily outputs are grouped chronologically and describe the primary work completed or verified by each contributor.

| DATE | CONTRIBUTOR | WORKSTREAM | ACCOMPLISHMENT / OUTPUT |
| --- | --- | --- | --- |
| Jul 01, 2026 | Andrew B. Limpiada Jr. | Backend / data | Reviewed account and order data structures; aligned API validation with the current customer flow. |
| Jul 01, 2026 | Uver V. Guevara | Account features | Connected create-account states to email verification and improved form error handling. |
| Jul 01, 2026 | Oseas Joshua Ramiro | Interface design | Refined the create-account layout, field grouping, and confirmation-state hierarchy. |
| Jul 01, 2026 | Gian Madla | Responsive QA | Checked mobile navigation, form spacing, and small-screen readability for onboarding pages. |
| Jul 03, 2026 | Andrew B. Limpiada Jr. | Commerce API | Added safeguards for cart, checkout, and order-cancellation requests and reviewed inventory updates. |
| Jul 03, 2026 | Uver V. Guevara | Shopping flow | Improved cart quantity actions, Buy Now behavior, and checkout state transitions. |
| Jul 03, 2026 | Oseas Joshua Ramiro | Commerce UI | Polished product cards, cart prompts, and checkout information grouping. |
| Jul 06, 2026 | Andrew B. Limpiada Jr. | Authentication | Stabilized account creation, email verification, and mail-delivery configuration. |
| Jul 06, 2026 | Uver V. Guevara | Adaptive scent | Refined recommendation controls and the handoff from scent selection to product discovery. |
| Jul 06, 2026 | Oseas Joshua Ramiro | Feature design | Redesigned the adaptive-scent panel and improved onboarding visual consistency. |
| Jul 06, 2026 | Gian Madla | Motion / mobile | Adjusted transitions, tap targets, and responsive spacing across customer-facing screens. |
| Jul 07, 2026 | Andrew B. Limpiada Jr. | Admin / reporting | Corrected admin order queries and sales aggregation behavior; validated report data outputs. |
| Jul 07, 2026 | Uver V. Guevara | Admin features | Improved sales filters, PDF export triggers, and order-management actions. |
| Jul 07, 2026 | Oseas Joshua Ramiro | Admin design | Strengthened hierarchy and readability in sales-report and order-management views. |
| Jul 07, 2026 | Gian Madla | Admin states | Standardized loading, empty, and status treatments for admin pages. |
| Jul 10, 2026 | Andrew B. Limpiada Jr. | Feedback API | Reviewed feedback and review endpoints, attachment validation, and protected-route behavior. |
| Jul 10, 2026 | Uver V. Guevara | Feedback features | Integrated media attachments and improved notification handling for submitted feedback. |
| Jul 10, 2026 | Oseas Joshua Ramiro | Form design | Refined feedback and review forms for clearer rating, message, and upload actions. |
| Jul 12, 2026 | Andrew B. Limpiada Jr. | Search / orders | Resolved search edge cases and reviewed server handling for direct Buy Now orders. |
| Jul 12, 2026 | Uver V. Guevara | Feature fixes | Fixed search behavior, Buy Now interaction issues, and click-animation triggers. |
| Jul 12, 2026 | Oseas Joshua Ramiro | Content / loading | Reformatted Terms and Conditions and designed cleaner skeleton-loading states. |
| Jul 12, 2026 | Gian Madla | Interaction design | Polished page transitions and action feedback across customer tabs. |
| Jul 14, 2026 | Andrew B. Limpiada Jr. | Banner services | Reviewed featured-banner data delivery, image handling, and theme-related fallbacks. |
| Jul 14, 2026 | Uver V. Guevara | Carousel behavior | Implemented active-slide behavior, navigation controls, and banner state updates. |
| Jul 14, 2026 | Oseas Joshua Ramiro | Desktop banner | Redesigned the desktop banner composition with a wider landscape presentation. |
| Jul 14, 2026 | Gian Madla | Mobile banner | Adjusted natural image ratios, neighboring-slide blur, and theme-adaptive backgrounds. |
| Jul 18, 2026 | Uver V. Guevara | Regression fixes | Verified customer routes and corrected small inconsistencies in protected navigation states. |
| Jul 18, 2026 | Oseas Joshua Ramiro | Visual system | Aligned buttons, cards, and modal surfaces with the revised storefront styling. |
| Jul 18, 2026 | Gian Madla | Device QA | Ran responsive checks for common phone and desktop widths and recorded layout issues. |
| Jul 24, 2026 | Andrew B. Limpiada Jr. | Data readiness | Audited database collections, relationships, and migration risks ahead of PostgreSQL work. |
| Jul 24, 2026 | Uver V. Guevara | API compatibility | Mapped frontend service calls affected by the planned backend data migration. |
| Jul 24, 2026 | Gian Madla | Fallback states | Improved empty-data and loading-state presentation for migration testing. |
| Aug 05, 2026 | Andrew B. Limpiada Jr. | Migration planning | Prepared PostgreSQL table mappings for users, products, carts, orders, reviews, feedback, sales, OTPs, and settings. |
| Aug 05, 2026 | Uver V. Guevara | Frontend validation | Checked customer and admin flows against the updated API response shapes. |
| Aug 05, 2026 | Oseas Joshua Ramiro | Visual regression | Reviewed primary screens for design regressions during backend transition work. |
| Aug 05, 2026 | Gian Madla | Responsive regression | Validated loading and fallback behavior on mobile while services were being migrated. |
| Aug 06, 2026 | Andrew B. Limpiada Jr. | PostgreSQL schema | Implemented relational tables, constraints, indexes, and migration support utilities. |
| Aug 06, 2026 | Uver V. Guevara | Integration tests | Smoke-tested authentication, cart, order, review, and admin flows against PostgreSQL-backed endpoints. |
| Aug 06, 2026 | Oseas Joshua Ramiro | Admin consistency | Adjusted admin layouts to keep migrated data readable in lists, cards, and reports. |
| Aug 07, 2026 | Andrew B. Limpiada Jr. | Cloud configuration | Configured Supabase connectivity, environment variables, access rules, and production-safe server settings. |
| Aug 07, 2026 | Uver V. Guevara | Session handling | Improved client-side error messages and session recovery during API failures. |
| Aug 07, 2026 | Oseas Joshua Ramiro | Content QA | Checked banner and content persistence after database updates and corrected visual inconsistencies. |
| Aug 07, 2026 | Gian Madla | Cross-device QA | Completed a cross-device regression pass and consolidated remaining interface issues. |
| Aug 08, 2026 | Andrew B. Limpiada Jr. | Deployment | Completed Render and Supabase deployment configuration and verified production database access. |
| Aug 08, 2026 | Uver V. Guevara | End-to-end QA | Verified the complete customer and admin journeys and resolved final functional defects. |
| Aug 08, 2026 | Oseas Joshua Ramiro | Design acceptance | Performed a final interface-consistency review across customer and administrator screens. |
| Aug 08, 2026 | Gian Madla | Mobile acceptance | Completed the final responsive acceptance pass and documented residual polish items. |

# Individual Accomplishment Summary

Andrew B. Limpiada Jr.  |  Backend and Database Manager

- Led the transition of application data to PostgreSQL/Supabase and prepared the production database configuration.

- Maintained authentication, customer data, inventory, cart, order, review, feedback, sales, and administrative endpoints.

- Resolved reporting, order-state, upload, caching, and deployment issues affecting reliability and production readiness.

Uver V. Guevara  |  Frontend: Features and Functionalities Director

- Directed customer-facing behavior across onboarding, search, adaptive scent, cart, checkout, orders, reviews, feedback, favorites, and notifications.

- Integrated administrator controls for orders, sales reports, content, and error/session handling.

- Coordinated functional regression checks during backend migration and final end-to-end verification.

Oseas Joshua Ramiro  |  Frontend: Design Manager 1

- Established the main visual hierarchy for account, storefront, adaptive scent, feedback, banner, and administrator screens.

- Improved readability through refined forms, cards, tables, skeleton states, content formatting, and layout consistency.

- Completed visual-regression and design-acceptance checks during integration and deployment preparation.

Gian Madla  |  Frontend: Design Manager 2

- Focused on responsive behavior, mobile navigation, interaction feedback, animation, carousel presentation, and device-level usability.

- Standardized loading, empty, status, and fallback states across customer and administrator surfaces.

- Performed cross-device regression and final mobile acceptance checks, documenting remaining polish items.

# Next Steps

- Complete the featured-banner rule set: exactly three uploaded images, fixed titles, and save blocking when any image is missing.

- Reload and verify banner persistence in the administrator dashboard after the final save flow is applied.

- Run one final production regression covering account creation, login, shopping, checkout, order management, feedback/reviews, sales reporting, media upload, and responsive layouts.

- Confirm team ownership and wording in this reconstructed activity log before submission.

# Acknowledgment

The undersigned confirm that this report fairly summarizes the team's development activities and accomplishments for the stated period.

| Prepared / validated by: ______________________________ | Date: ____________________ |
| --- | --- |
| Project / course adviser: _____________________________ | Date: ____________________ |